## Slide 1: An Overview of Agile
Tyler C Anderson
Date: December 9, 2023

## Slide 2: Key Roles in Scrum-agile Teams
Product Owner - “responsible for maximizing the value of the product and the work of the Development Team… brings the customer perspective of the product to a Scrum Team”
Scrum Master – “responsible for ensuring Scrum is understood and enacted. Scrum Masters do this by ensuring that the Scrum Team adheres to Scrum theory, practices, and rules”
Scrum Team – “professionals who do the work of delivering a potentially releasable Increment of “Done” product at the end of each Sprint. Only members of the Development Team create the Increment. Development Teams are structured and empowered by the organization to organize and manage their own work”
All of the above are quoted from Overeem, 2016.

## Slide 3: Agile SDLC Phases
Concept- Product owner outlines requirements, timeline, and business potential to define the backlog and scope.
Inception- Product owner selects team members, provides resources, and designs the project's architecture. Mock-ups are developed shortly thereafter.
Development- Production begins under Scrum Master and Dev team. Product is reviewed during development, both by testers within the dev team and by other stakeholders.
Release- Product is released, user feedback is gathered. New releases with improvements and bug fixes are created based on user feedback.
Maintenance- Development team provides support to the software and the users regularly. New iterations may be released to enhance the product's convenience and usefulness.
Retirement- Occurs when new technologies are introduced to market. Users are notified of the end of the products lifecycle and get transferred to the latest system. Support for the old software is tapered off.
All of the above summarized from Nehra, 2022

## Slide 4: Agile vs. Waterfall: A Comparison
Agile (Hoory and Bottorff, 2022)
Flexible Timeline, mapped out as needed, only a high overview is determined early
High stakeholder interaction, project direction is adapted as needed
Team is self-directed even autonomous at times
Waterfall (Hoory and Bottorff, 2022)
Fixed Timeline, mapped out from the beginning
Low stakeholder interaction
Team is directed by project manager, hierarchy is more strictly enforced

## Slide 5: Agile vs. Waterfall: A Comparison (cont.)
How this would have looked under Waterfall vs actual events using Agile:
Agile: Project pivoted based on data made available during development cycle, allowing for product’s potential value to be maximized. Project was released in iterative sprints.
Waterfall: Data made available would not have been used because the stakeholders wouldn’t have been made aware of development progress, and all steps of the development would have been preplanned. Project would have been released all at once at the end.

## Slide 6: Choosing Between Waterfall and Agile
Use Agile when:
Your project might undergo unpredictable changes that severely impact the deliverable
You may break the project and teams up into smaller autonomous structures
You need the project to be flexible or maintained over a long period of time
Use Waterfall when:
Rigid requirements are to be made
Project cannot be broken up into smaller iterations, teams will be necessarily larger
You can reliably plan the project in advance and can fit the project into a discrete unit of time

## Slide 7: Works Cited
- Hoory, L., & Bottorff, C. (2022, August 10). Agile vs. Waterfall Methodology – Forbes Advisor. https://www.forbes.com/advisor/business/agile-vs-waterfall-methodology/
- Nehra, M. (2022, May 11). 6 Stages of the Agile Development Lifecycle. Decipherzone.Com. https://www.decipherzone.com/blog-detail/agile-development-lifecycle
- Overeem, B. (2016). Characteristics of a Great Scrum Team. https://scrumorg-website-prod.s3.amazonaws.com/drupal/2016-08/Characteristics%20of%20a%20Great%20Scrum%20Team.pdf

## Slide 8: Thank you
Tyler Anderson